Full Title of Presentation
Drone Formation Control Simulator
Presentation of Intermediate Results
Michael Faber,
Christian Grüneberg,
Sourav Salkoppalu Lingaraju,
Belvin Benny Thomas
Autonomous Multisensor Systems Group
Institute for Intelligent Cooperating Systems
Faculty of Computer Science
Otto von Guericke University Magdeburg
09.01.2025

---
Outline (not necessary )
- Milestones , Timeline & Organization
- Motivation
- Technical Background
- Results
- Problems faced
- Next steps
- Final result : what it could look like
- Demo

---
Motivation

---
Milestones
- Single drone Simulation
- Single drone Communication
- Multiple drones Simulation
- Multiple drones Communication
- Formation Control
- State estimation

---
  Timeline
- Infrastructure setup - 2 Weeks until 28. November
- Single drone simulated in Gazebo – 1 Month until 28. December
- Multiple Drones simulated without communication – 2 Weeks until 11. January
- Communication between Drones – 2 Weeks until 25. January
- Implementation of Formation – 2 Weeks until 7. February
- Estimation added and final optimization – 1 Month until 7. March
- Documentation and Report writing – until 31. March

---
  Organization
- Used Git lab’s Issue Board to coordinate and assign tasks
- Weekly meetings with Supervisor : Tuesday , 17.00
- Weekly team meetings : Tuesday / Friday 16.00

---
  Technical Background
Communication – (sourav)
Mavproxy
ROS2 Topics used – Put rqt graph picture here (christian)
Gazebo world – details about the sdf file . Picture of our 3 drones with runway . (Michael)

---
Communication

---
..

---
Hints
Results
- Infrastructure setup and documentation
- Single drone simulated in Gazebo /Rviz
  photo
- Single drone communication – gui
  photo
- Multiple drones simulated in Gazebo (w/o communication)

---
 Problems Faced
- Infrastructure Setup :
  - ROS2 jazzy and Ardupilot integration
- Drone Control & Integration in ROS2 :
  - Mavproxy
- Multiple Drones control with ROS2
- Organization :
  - Finding a time to meetup weekly outside of the supervisor meeting
  -Downtime during examphase Feb and March

---
 Next Steps
? (maybe gant chart of timeline and current place)

---
  Planned Final Results

---
Full Title of Presentation (2)
Presentation of Task and Project Plan
Drone Formation Control Simulator
Thank You For Your Attention!
Michael Faber,
Christian Grüneberg,
Sourav Salkoppalu Lingaraju,
Belvin Benny Thomas